GreenTrack Logistik-Kontrollturm

Unternehmensplattform fuer datengetriebene
Supply-Chain- und CO2-Optimierung

Erstellt von:

Balaji Loganathan

August 2026

title: "GreenTrack Logistik-Kontrollturm"

subtitle: "Unternehmensplattform fuer datengetriebene Supply-Chain- und CO2-Optimierung"

author: "Balaji Loganathan"

date: "August 2026"

# GreenTrack Logistik-Kontrollturm

Unternehmensplattform fuer datengetriebene Supply-Chain- und CO2-Optimierung

# Inhaltsverzeichnis

1. BESCHREIBUNG

1.1 Teilnehmer

1.2 Zu loesendes Problem

1.3 Softwarefunktionen

2. BENUTZERGESCHICHTEN

2.1 Profile und Rollen

2.2 Dashboard & Analytik

2.3 Flottenverwaltung

2.4 Auftrags- und Routenplanung

2.5 Warn- und Empfehlungssystem

2.6 ML-Simulator fuer prskriptive Analytik

2.7 Interaktive Kartenvisualisierung

2.8 Profil & Einstellungen

3. PLANUNG UND ENTWICKLUNG

3.1 Aufwandsschaetzung

3.2 Meilensteine

4. ENDPRODUKT

4.1 Installation und Konfiguration

4.2 Erster Test

4.3 Datenbankverwaltung

4.4 Benutzerhandbuch

5. STRUKTUR

5.1 Architektur

5.2 Datenpipelinie

5.3 ML-Pipelinie

6. REVIEWS

6.1 Arbeitsverteilung

6.2 Zeiterfassung

6.3 Erreichte und nicht erreichte Benutzergeschichten

6.4 Probleme

6.5 Zukunftige Verbesserungen

6.6 Verwendete Software

# 1. BESCHREIBUNG

## 1.1 Teilnehmer

Balaji Loganathan

Balaji Loganathan

Balaji Loganathan

## 1.2 Zu loesendes Problem

In modernen Supply Chains kaempfen Unternehmen mit zwei kritischen Ineffizienzen: Fragmentierte Datensichtbarkeit und hohe CO2-Belastung. Disponenten verlassen sich haeufig auf veraltete Systeme, die schwere, unterausgelastete Verbrennungsfahrzeuge auf Routen schicken, die besser fuer leichte Elektrovan geeignet waeren.

A software platform will be developed to provide a centralized, data-driven Logistics Control Tower that ingests raw operational freight data, models precise CO2 emission profiles, and applies predictive machine learning algorithms to replace guesswork with Data-Driven Prescriptive Optimization.

## 1.3 Softwarefunktionen

Die Plattform bietet ein Full-Stack-Dashboard, das Logistikmanagern folgende Moeglichkeiten bietet:

Echtzeit-KPIs ueberwachen: Gesamte CO2-Emissionen, zurueckgelegte Strecke, erfuellte Auftraege und geschaetzte CO2-Einsparungen

Flottenfahrzeuge verwalten: Alle Fahrzeuge nach Typ (Elektro, Verbrenner, Hybrid) anzeigen, Auslastung verfolgen und nach Status filtern

Auftraege planen und optimieren: Frachtauftraege durchsuchen, geographische Routen auf interaktiver Karte anzeigen und Planungsszenarien vergleichen

ML-generierte Warnungen erhalten: Priorisierte Empfehlungen fuer Ladungskonsolidierung, Fahrzeugersatz und Routenzusammenfuehrung erhalten

Szenario-Simulationen durchfuehren: Alternative Fahrzeugzuweisungen mit ML testen, um CO2-Einsparungen und Verbesserungen der Auslastung vorherzusagen

Routen geospatial visualisieren: Alle Liefer Routen auf einer interaktiven Leaflet-Karte mit auslastungscodierten Polylinien und Haltemarkierungen anzeigen

Das System umfasst eine vollstaendige Datenpipelinie: CSV-Datenaufnahme, relationale PostgreSQL-Modellierung, Erstellung von Analyse-Fakttabellen, Random-Forest-ML-Modelltraining und eine FastAPI-REST-API, die Vorhersagen an ein Next.js-React-Frontend ausliefert.

# 2. BENUTZERGESCHICHTEN

## 2.1 Profile und Rollen

### 2.1.1 FUNC-ACC-010 -- User Roles

Jede Person, die das System verwendet, erhaelt eine der folgenden Rollen:

ADMIN -- Vollzugriff auf alle Dashboard-Funktionen, Flottenverwaltung, Auftragsplanung, Simulation und Warnungen

DISPATCHER -- Kann Dashboards anzeigen, Auftraege verwalten, Simulationen durchfuehren und Warnungen quittieren

VIEWER -- Nur-Lese-Zugriff auf Dashboards und Berichte

### 2.1.2 FUNC-ACC-020 -- Roles and Permissions

Inhaber der Rolle "ADMIN" koennen Flottenfahrzeuge verwalten, Systemeinstellungen konfigurieren und auf alle Analysen zugreifen. Inhaber der Rolle "DISPATCHER" koennen Auftraege verwalten und Simulationen durchfuehren. Inhaber der Rolle "VIEWER" koennen nur Dashboards und Berichte anzeigen.

## 2.2 Dashboard & Analytik

### 2.2.1 FUNC-DASH-010 -- Real-Time KPI Dashboard

Als Logistikmanager moechte ich Echtzeit-Kennzahlen (CO2-Emissionen, zurueckgelegte Strecke, erfuellte Auftraege, Kosteneinsparungen) einsehen, um die Flottenleistung auf einen Blick zu ueberwachen.

### 2.2.2 FUNC-DASH-020 -- Fleet Overview

Als Logistikmanager moechte ich eine Flottenuebersicht mit Fahrzeuganzahlen nach Typ, Auslastungsprozenten und Elektro-vs.-Verbrenner-Aufschluesselung sehen, um den Flottenzustand zu beurteilen.

### 2.2.3 FUNC-DASH-030 -- Quick Stats Sidebar

Als Logistikmanager moechte ich ein Schnellstatistik-Panel mit Gesamtfahrzeugen, aktiven Routen, ausstehenden Auftraegen und einem Oko-Score haben, um sofortigen Zugriff auf kritische Kennzahlen zu haben.

### 2.2.4 FUNC-DASH-040 -- Auto-Refresh Data

Als Logistikmanager moechte ich, dass das Dashboard alle 30 Sekunden automatisch aktualisiert wird, damit ich immer aktuelle Daten ohne manuelle Eingriffe sehe.

## 2.3 Flottenverwaltung

### 2.3.1 FUNC-FLEET-010 -- Vehicle Listing

Als Flottenmanager moechte ich alle Fahrzeuge in einem durchsuchbaren Raster mit ID, Typ, Tonnage, Kraftstoffart, Emissionen, Batteriestand (fuer EVs), Standort und Status sehen, um die Flotte effizient zu verwalten.

### 2.3.2 FUNC-FLEET-020 -- Vehicle Filtering

Als Flottenmanager moechte ich Fahrzeuge nach Typ, Kraftstoffart und Status filtern, um bestimmte Fahrzeugkategorien schnell zu finden.

### 2.3.3 FUNC-FLEET-030 -- Vehicle Type Statistics

Als Flottenmanager moechte ich typspezifische Statistiken mit Fahrzeuganzahl, durchschnittlicher Auslastung und Emissionsintensitaet (kg CO2/km) sehen, um die Leistung verschiedener Fahrzeugtypen zu vergleichen.

### 2.3.4 FUNC-FLEET-040 -- Electric vs Combustion Breakdown

Als Flottenmanager moechte ich die Anzahl der Elektro- vs. Verbrennungsfahrzeuge sehen, um den Elektrifizierungsfortschritt der Flotte zu verfolgen.

## 2.4 Auftrags- und Routenplanung

### 2.4.1 FUNC-ORDER-010 -- Order Listing

Als Disponent moechte ich alle Frachtauftraege mit Distanz, CO2-Emissionen, Auslastung und zugewiesenem Fahrzeug einsehen, um Lieferungen zu verwalten.

### 2.4.2 FUNC-ORDER-020 -- Order Detail Modal

Als Disponent moechte ich auf einen Auftrag klicken, um ein Detailmodalfenster mit KPIs (Emissionen, Distanz, Auslastung, zugewiesenes Fahrzeug) und geographischen Halten zu oeffnen, um einzelne Auftraege zu pruefen.

### 2.4.3 FUNC-ORDER-030 -- Order Filtering

Als Disponent moechte ich Auftraege nach Status (Alle, Ausstehend, Zugewiesen, Abgeschlossen) und Routenzustand (Optimal, Moderat, Niedrig) filtern, um mich auf bestimmte Auftragskategorien zu konzentrieren.

### 2.4.4 FUNC-ORDER-040 -- Scenario Comparison

Als Disponent moechte ich Planungsszenarien (Normal vs. Oko-Planung) mit Dauer, Emissionen, Kosten und Effizienz vergleichen, um die optimale Strategie zu waehlen.

## 2.5 Warn- und Empfehlungssystem

### 2.5.1 FUNC-ALERT-010 -- ML-Generated Recommendations

Als Logistikmanager moechte ich ML-generierte Warnungen fuer Ladungskonsolidierung, Fahrzeugersatz und Routenzusammenfuehrung erhalten, um Betriebsablaeufe proaktiv zu optimieren.

### 2.5.2 FUNC-ALERT-020 -- Priority Scoring

Als Logistikmanager moechte ich, dass jede Warnung einen Prioritaetsscore (Hoch, Mittel, Niedrig) hat, um die wirkungs vollen Probleme zuerst anzugehen.

### 2.5.3 FUNC-ALERT-030 -- Alert Summary Dashboard

Als Logistikmanager moechte ich eine Zusammenfassungsansicht mit Anzahl der hochprioritaetigen, Nachhaltigkeits- und Optimierungswarnungen, um den Gesamtstatus der Flottenoptimierung zu erfassen.

### 2.5.4 FUNC-ALERT-040 -- Actionable Alerts

Als Logistikmanager moechte ich Massnahmen zu Warnungen ergreifen koennen (z.B. zum Auftrag navigieren, verwerfen), um direkt auf Empfehlungen reagieren zu koennen.

## 2.6 ML-Simulator fuer prskriptive Analytik

### 2.6.1 FUNC-SIM-010 -- What-If Vehicle Simulation

Als Disponent moechte ich einen Auftrag auswaehlen und alternative Fahrzeugtypen testen, um CO2-Einsparungen und Auslastungsaenderungen mit ML vorherzusagen, um datengetriebene Entscheidungen ueber Fahrzeugzuweisungen zu treffen.

### 2.6.2 FUNC-SIM-020 -- Dynamic Vehicle Type Selection

Als Disponent moechte ich, dass der Simulator alle verfuegbaren Fahrzeugtypen mit Beschreibungen, Kapazitaet und Kraftstoffart anzeigt, um die beste Alternative auszuwaehlen.

### 2.6.3 FUNC-SIM-030 -- Side-by-Side Comparison

Als Disponent moechte ich einen Seiten-an-Seiten-Vergleich aktueller vs. simulierter Emissionen und Auslastung sehen, um die Auswirkungen einer Fahrzeugaenderung visuell zu beurteilen.

### 2.6.4 FUNC-SIM-040 -- CO2 Impact Visualization

Als Disponent moechte ich ein visuelles Balkendiagramm zum Vergleich aktueller vs. simulierter CO2-Emissionen sehen, um die Umweltauswirkungen schnell zu verstehen.

### 2.6.5 FUNC-SIM-050 -- Open in Full Simulator

Als Disponent moechte ich einen Auftrag aus dem Detailmodalfenster direkt im vollstaendigen Simulator-Panel oeffnen, um nahtlos vom Pruefen zur Simulation zu wechseln.

## 2.7 Interaktive Kartenvisualisierung

### 2.7.1 FUNC-MAP-010 -- Route Map Display

Als Disponent moechte ich alle Liefer routen auf einer interaktiven Leaflet-Karte mit Polylinien und Haltemarkierungen sehen, um die geographische Verteilung der Auftraege zu visualisieren.

### 2.7.2 FUNC-MAP-020 -- Utilization-Coded Routes

Als Disponent moechte ich, dass Routen nach Auslastung farbcodiert sind (gruen fuer optimal, gelb fuer moderat, rot fuer niedrig) mit gestrichelten Linien fuer Leerfahrten, um ineffiziente Routen auf einen Blick zu erkennen.

### 2.7.3 FUNC-MAP-030 -- Route Selection and Filtering

Als Disponent moechte ich auf eine Route klicken, um sie hervorzuheben und die Auftragstabelle zu filtern, um mich auf bestimmte Routen zu konzentrieren.

### 2.7.4 FUNC-MAP-040 -- Stop Markers with Details

Als Disponent moechte ich nummerierte Haltemarkierungen (gruen fuer Ursprung, rot fuer Ziel) mit Popup-Details (Stadt, Koordinaten, Auslastung) haben, um einzelne Halte zu pruefen.

### 2.7.5 FUNC-MAP-050 -- Route Health Sidebar

Als Disponent moechte ich eine klickbare Seitenleiste mit Routenzustaenden (Optimal, Moderat, Niedrig), die sowohl Karte als auch Auftragstabelle filtert, um mich schnell auf problematische Routen zu konzentrieren.

## 2.8 Profil & Einstellungen

### 2.8.1 FUNC-PROF-010 -- User Profile Display

Als Benutzer moechte ich meine Profilinformationen (Name, E-Mail, Telefon, Rolle, Abteilung, Zugriffsebene) einsehen, um meine Kontodaten zu ueberpruefen.

### 2.8.2 FUNC-PROF-020 -- Notification Preferences

Als Benutzer moechte ich Benachrichtigungseinstellungen (E-Mail-Warnungen, Push-Benachrichtigungen, Wochenberichte) konfigurieren, um zu kontrollieren, wie ich Updates erhalte.

### 2.8.3 FUNC-PROF-030 -- Report Generation

Als Benutzer moechte ich Woechentliche, Monatliche und Jaehrliche Berichte erstellen, um Flottdaten exportieren zu koennen.

# 3. PLANUNG UND ENTWICKLUNG

## 3.1 Aufwandsschaetzung

| User Story | Estimated Effort |
| --- | --- |
| ------------ | ----------------- |
| FUNC-ACC-010 -- Define and manage user roles | 6 hours |
| FUNC-ACC-020 -- Enforce permissions based on roles | 5 hours |
| FUNC-DASH-010 -- Real-time KPI dashboard | 10 hours |
| FUNC-DASH-020 -- Fleet overview panel | 6 hours |
| FUNC-DASH-030 -- Quick stats sidebar | 4 hours |
| FUNC-DASH-040 -- Auto-refresh data | 3 hours |
| FUNC-FLEET-010 -- Vehicle listing with search | 8 hours |
| FUNC-FLEET-020 -- Vehicle filtering | 5 hours |
| FUNC-FLEET-030 -- Vehicle type statistics | 6 hours |
| FUNC-FLEET-040 -- Electric vs combustion breakdown | 4 hours |
| FUNC-ORDER-010 -- Order listing | 8 hours |
| FUNC-ORDER-020 -- Order detail modal | 7 hours |
| FUNC-ORDER-030 -- Order filtering (status + health) | 6 hours |
| FUNC-ORDER-040 -- Scenario comparison | 5 hours |
| FUNC-ALERT-010 -- ML-generated recommendations | 12 hours |
| FUNC-ALERT-020 -- Priority scoring | 5 hours |
| FUNC-ALERT-030 -- Alert summary dashboard | 4 hours |
| FUNC-ALERT-040 -- Actionable alerts | 4 hours |
| FUNC-SIM-010 -- What-if vehicle simulation | 14 hours |
| FUNC-SIM-020 -- Dynamic vehicle type selection | 5 hours |
| FUNC-SIM-030 -- Side-by-side comparison | 6 hours |
| FUNC-SIM-040 -- CO2 impact visualization | 5 hours |
| FUNC-SIM-050 -- Open in full simulator | 4 hours |
| FUNC-MAP-010 -- Route map display | 10 hours |
| FUNC-MAP-020 -- Utilization-coded routes | 6 hours |
| FUNC-MAP-030 -- Route selection and filtering | 7 hours |
| FUNC-MAP-040 -- Stop markers with details | 5 hours |
| FUNC-MAP-050 -- Route health sidebar | 5 hours |
| FUNC-PROF-010 -- User profile display | 3 hours |
| FUNC-PROF-020 -- Notification preferences | 3 hours |
| FUNC-PROF-030 -- Report generation | 4 hours |
| **Data Pipeline (ETL + DB)** | **20 hours** |
| **ML Training Pipeline** | **15 hours** |
| **Backend API Development** | **18 hours** |
| **Frontend Integration** | **12 hours** |
| **TOTAL** | **~227 hours** |

## 3.2 Meilensteine

| MSid | Description | User Stories |
| --- | --- | --- |
| ------ | ------------- | -------------- |
| MS1 | **Data Pipeline & Database** -- CSV data ingestion, PostgreSQL schema design, ETL pipeline, and fact table construction are implemented. The foundational data layer is complete. | Data ingestion, DB schema, ETL, fact builder |
| MS2 | **Backend API** -- FastAPI REST endpoints for dashboard, fleet, orders, routes, alerts, and simulation are implemented and tested. | FUNC-DASH-010, FUNC-FLEET-010/030/040, FUNC-ORDER-010, FUNC-MAP-010, FUNC-ALERT-010/020, FUNC-SIM-010 |
| MS3 | **ML Pipeline** -- Feature engineering, model training (emission + load), inference, and simulation engine are implemented. | FUNC-SIM-010, FUNC-SIM-020, FUNC-ALERT-010 |
| MS4 | **Frontend Dashboard & Fleet** -- React dashboard with KPIs, fleet view with vehicle cards, profile view, and mobile navigation are implemented. | FUNC-DASH-010/020/030/040, FUNC-FLEET-010/020/030/040, FUNC-PROF-010/020/030 |
| MS5 | **Frontend Orders & Map** -- Orders view, interactive Leaflet map with route visualization, order detail modal, scenario comparison, and route health filtering are implemented. | FUNC-ORDER-010/020/030/040, FUNC-MAP-010/020/030/040/050 |
| MS6 | **Frontend Alerts & Simulator** -- Alerts view with recommendation engine integration, ML Prescriptive Simulator panel with side-by-side comparison and CO2 visualization are implemented. | FUNC-ALERT-010/020/030/040, FUNC-SIM-010/020/030/040/050 |

# 4. ENDPRODUKT

## 4.1 Installation und Konfiguration

### 4.1.1 Prerequisites

The following software must be installed on your system before setting up GreenTrack:

Python 3.11+

Download from: https://www.python.org/

Required for backend, ML pipeline, and data processing

PostgreSQL 14+

Download from: https://www.postgresql.org/

Required for data persistence

Node.js 20+

Download from: https://nodejs.org/

Required for the Next.js frontend

Git

Download from: https://git-scm.com/

Required for cloning the repository

### 4.1.2 Source Repository

The Git repository can be found at the Makeathon project directory.

### 4.1.3 Installation

Step 1: Clone the Repository

git clone <repository-url>
cd Makeathon

Step 2: Set Up Python Environment

python -m venv venv
venv\Scripts\activate        # Windows
pip install -r requirements.txt

Step 3: Configure Database

Copy .env.example to .env and update the database credentials:

DB_HOST=localhost
DB_PORT=5432
DB_NAME=greentrack
DB_USER=greentrack_user
DB_PASSWORD=your_password_here

Step 4: Initialize Database and Load Data

python main.py init-db
python main.py ingest
python main.py build-facts

Step 5: Train ML Models

python main.py train-models

Step 6: Start Backend API

uvicorn app.api.main:app --reload --port 8000

Step 7: Set Up Frontend

cd frontend
npm install
npm run dev

The frontend will be available at http://localhost:3000.

## 4.2 Erster Test

### 4.2.1 Testing the Backend API

Open a web browser and navigate to:

http://127.0.0.1:8000/api/health

Expected Result:

{"status": "ok"}

### 4.2.2 Testing Dashboard Summary

GET http://127.0.0.1:8000/api/dashboard/summary

Expected Result: JSON with total_co2_emission, total_distance_km, average_load_ratio, number_of_orders, estimated_co2_savings.

### 4.2.3 Testing Fleet Overview

GET http://127.0.0.1:8000/api/fleet/overview

Expected Result: JSON with total_vehicles, vehicle_counts_by_type, electric_vehicles, combustion_vehicles, average_utilization.

### 4.2.4 Testing Simulation

python main.py simulate --order 1 --vehicle-type ZFT003

Expected Result: CO2 savings percentage and utilization change for the specified order and vehicle type.

### 4.2.5 Frontend Dashboard

Navigate to http://localhost:3000 in your browser. You should see the Dashboard view with live KPI data, fleet overview, and quick stats.

## 4.3 Datenbankverwaltung

### 4.3.1 PostgreSQL Database

The system uses PostgreSQL with the following tables:

| Table | Description |
| --- | --- |
| ------- | ------------- |
| addresses | Physical locations with lat/lon coordinates |
| transport_types | Vehicle type definitions (ZFT003, ZFT004, ZFT005) |
| vehicles | Individual vehicle records with license plates |
| vehicle_attributes | Capacity and emission coefficients per type |
| freight_units | Unit-level freight data |
| freight_unit_stops | Stop sequences for freight units |
| freight_orders | Order-level freight data |
| freight_order_items | Items within orders |
| freight_order_stops | Geographic stops for orders |
| freight_order_stages | Distance/duration between stops |
| transport_stage_fact | Analytics fact table (flattened star-schema) |

### 4.3.2 CLI Commands

python main.py init-db              # Create tables
python main.py init-db --reset      # Drop and recreate tables
python main.py ingest               # Load CSV data
python main.py build-facts          # Build analytics fact table
python main.py analytics-report     # Print KPI report
python main.py train-models         # Train ML models
python main.py simulate --order ID  # Run simulation

## 4.4 Benutzerhandbuch

### 4.4.1 Dashboard View

The Dashboard displays four KPI cards at the top:

CO2 Emissions -- Total emissions in kg with live indicator

Distance Traveled -- Total distance in km with live indicator

Orders Fulfilled -- Count of processed orders

Cost Savings -- Estimated CO2 savings in kg

Below the KPIs, the Fleet Overview shows utilization bars for each vehicle type (Electric vs Combustion). The Quick Stats sidebar shows total vehicles, active routes, pending orders, and eco score.

### 4.4.2 Fleet View

The Fleet view displays all vehicles in a searchable card grid. Each card shows:

Vehicle ID and type

Tonnage and fuel type (with icon)

Emissions (kg CO2)

Battery level (for electric vehicles)

Status badge (Active, Idle, Maintenance)

Use the search bar to filter vehicles by ID, type, or status.

### 4.4.3 Orders & Route Planning

The Orders view contains three main sections:

1. Live Route Visualization -- Interactive Leaflet map showing all delivery routes. Click a route to highlight it. Routes are color-coded by utilization.

2. Scenario Comparison -- Side-by-side comparison of Normal vs Eco Planning scenarios with duration, emissions, cost, and efficiency metrics.

3. Customer Orders Table -- Filterable table with tabs for All/Pending/Assigned/Completed orders. Click "Details" to open the order detail modal. Click "Show on Map" to filter the map to a specific order.

The Route Health Sidebar provides clickable filters (Optimal/Moderate/Low) that filter both the map and orders table simultaneously.

### 4.4.4 Alerts View

The Alerts view shows:

Summary Cards -- High Priority, Sustainability, and Optimizations counts

Alert List -- Scrollable list of ML-generated recommendations with type icons, priority badges, and timestamps

Actions -- Take Action (navigates to related order) and Dismiss buttons

### 4.4.5 ML Prescriptive Simulator

The Simulator panel (accessible from Orders view or via "Open in Full Simulator" in the order details modal) provides:

1. Current Order Info -- Distance, CO2, and load ratio for the selected order

2. Vehicle Type Selector -- Dropdown with all vehicle types, descriptions, and capacities

3. Run Simulation -- Executes ML prediction and physics-based CO2 calculation

4. Results -- Recommendation banner, side-by-side Before/After comparison, CO2 Impact bar chart

### 4.4.6 Profile View

The Profile view shows user information, notification preferences (toggles for email/push/weekly reports), report generation buttons (Weekly/Monthly/Annual), and access & roles display.

# 5. STRUKTUR

## 5.1 Architektur

### 5.1.1 System Architecture Overview

GreenTrack follows a three-tier architecture:

+-------------------+     +-------------------+     +-------------------+
|                   |     |                   |     |                   |
|   Next.js React   | --> |   FastAPI REST    | --> |    PostgreSQL     |
|   Frontend (3000) |     |   API (8000)      |     |    Database       |
|                   |     |                   |     |                   |
+-------------------+     +-------------------+     +-------------------+
                                    |
                                    v
                          +-------------------+
                          |                   |
                          |   ML Pipeline     |
                          |   (Scikit-Learn)  |
                          |                   |
                          +-------------------+

### 5.1.2 Component Diagram

Frontend (Next.js)
  |-- Dashboard View (KPIs, Fleet Overview, Quick Stats)
  |-- Fleet View (Vehicle Cards, Search/Filter)
  |-- Orders View (Orders Table, Route Map, Scenarios, Simulator)
  |-- Alerts View (Recommendations, Priority Scoring)
  |-- Profile View (Settings, Reports)
  |-- Route Map (Leaflet, OpenStreetMap)
  |-- Simulation Panel (ML Predictions, Side-by-Side)

Backend (FastAPI)
  |-- /api/dashboard/summary
  |-- /api/fleet/overview, /api/fleet/vehicle-types
  |-- /api/orders, /api/orders/{id}
  |-- /api/routes/map
  |-- /api/alerts/recommendations
  |-- /api/simulate (POST)
  |-- /api/health

ML Pipeline
  |-- Feature Engineering (features.py)
  |-- Model Training (training.py) -- RandomForestRegressor
  |-- Inference (inference.py) -- predict()
  |-- Simulation (simulator.py) -- simulate_order()
  |-- Recommendation Engine (engine.py)

Data Layer
  |-- CSV Ingestion (csv_loader.py)
  |-- SQLAlchemy ORM (models.py)
  |-- Fact Table Builder (fact_builder.py)
  |-- Materialized Views

## 5.2 Datenpipelinie

### 5.2.1 Ingestion Flow

Raw CSV Files --> csv_loader.py --> PostgreSQL Tables
  (ADDRESSDATA.csv)               (addresses)
  (MEANS_OF_TRANSPORT.csv)        (transport_types)
  (RESSOURCE_HEAD.csv)            (vehicles)
  (RESSOURCE_EQUIPTMENT.csv)      (vehicle_attributes)
  (freight_order_*.csv)           (freight_orders, items, stops, stages)

### 5.2.2 Analytics Pipeline

PostgreSQL Tables --> fact_builder.py --> transport_stage_fact
                                      --> materialized views
                                            (fleet_utilization)
                                            (emissions_per_vehicle)
                                            (emissions_per_order)

## 5.3 ML-Pipelinie

### 5.3.1 Feature Engineering

The ML pipeline extracts features from transport_stage_fact:

| Feature | Description |
| --- | --- |
| --------- | ------------- |
| distance_km | Distance of the transport stage |
| load_weight | Total weight carried |
| vehicle_capacity | Maximum vehicle capacity |
| load_ratio | load_weight / vehicle_capacity |
| emission_per_km | CO2 / distance ratio |
| vehicle_type_encoded | Label-encoded vehicle type |
| weekday | Day of week from created_at |

### 5.3.2 Model Training

Two RandomForestRegressor models are trained with GridSearchCV hyperparameter tuning:

Emission Model -- Predicts CO2 emissions (kg) based on distance, load, capacity, and vehicle type

Load Model -- Predicts load ratio based on distance, weight, capacity, and emission intensity

Models are persisted as emission_model.joblib and load_model.joblib.

### 5.3.3 Simulation Engine

The simulation uses a hybrid approach:

1. CO2 Calculation -- Physics-based formula using vehicle emission coefficients:

CO2 = distance * (co2_empty + load_ratio * (co2_loaded - co2_empty))

2. Load Ratio -- Direct computation: total_weight / new_capacity

3. Savings -- Percentage difference between current and alternative CO2 predictions

### 5.3.4 Recommendation Engine

The recommendation engine (engine.py) generates alerts based on:

Load Consolidation -- Orders with load ratio < 40% are candidates for consolidation

Vehicle Replacement -- High emission/km routes suggest switching to electric vehicles

Route Merge -- Orders with distance > 200km and low load are candidates for route merging

Each recommendation receives a priority score based on estimated CO2 reduction potential.

# 6. REVIEWS

## 6.1 Arbeitsverteilung

| User Story | Assigned To |
| --- | --- |
| ------------ | ------------- |
| FUNC-ACC-010 -- User Roles | Balaji Loganathan |
| FUNC-ACC-020 -- Roles and Permissions | Balaji Loganathan |
| FUNC-DASH-010 -- Real-time KPI Dashboard | Balaji Loganathan |
| FUNC-DASH-020 -- Fleet Overview | Balaji Loganathan |
| FUNC-DASH-030 -- Quick Stats Sidebar | Balaji Loganathan |
| FUNC-DASH-040 -- Auto-Refresh | Balaji Loganathan |
| FUNC-FLEET-010 -- Vehicle Listing | Balaji Loganathan |
| FUNC-FLEET-020 -- Vehicle Filtering | Balaji Loganathan |
| FUNC-FLEET-030 -- Vehicle Type Statistics | Balaji Loganathan |
| FUNC-FLEET-040 -- Electric vs Combustion | Balaji Loganathan |
| FUNC-ORDER-010 -- Order Listing | Balaji Loganathan |
| FUNC-ORDER-020 -- Order Detail Modal | Balaji Loganathan |
| FUNC-ORDER-030 -- Order Filtering | Balaji Loganathan |
| FUNC-ORDER-040 -- Scenario Comparison | Balaji Loganathan |
| FUNC-ALERT-010 -- ML Recommendations | Balaji Loganathan |
| FUNC-ALERT-020 -- Priority Scoring | Balaji Loganathan |
| FUNC-ALERT-030 -- Alert Summary Dashboard | Balaji Loganathan |
| FUNC-ALERT-040 -- Actionable Alerts | Balaji Loganathan |
| FUNC-SIM-010 -- What-If Simulation | Balaji Loganathan |
| FUNC-SIM-020 -- Dynamic Vehicle Selection | Balaji Loganathan |
| FUNC-SIM-030 -- Side-by-Side Comparison | Balaji Loganathan |
| FUNC-SIM-040 -- CO2 Impact Visualization | Balaji Loganathan |
| FUNC-SIM-050 -- Open in Full Simulator | Balaji Loganathan |
| FUNC-MAP-010 -- Route Map Display | Balaji Loganathan |
| FUNC-MAP-020 -- Utilization-Coded Routes | Balaji Loganathan |
| FUNC-MAP-030 -- Route Selection/Filtering | Balaji Loganathan |
| FUNC-MAP-040 -- Stop Markers | Balaji Loganathan |
| FUNC-MAP-050 -- Route Health Sidebar | Balaji Loganathan |
| FUNC-PROF-010 -- User Profile | Balaji Loganathan |
| FUNC-PROF-020 -- Notification Preferences | Balaji Loganathan |
| FUNC-PROF-030 -- Report Generation | Balaji Loganathan |
| Data Pipeline & ETL | Balaji Loganathan |
| ML Training Pipeline | Balaji Loganathan |
| Backend API Development | Balaji Loganathan |
| Frontend Integration | Balaji Loganathan |

## 6.2 Zeiterfassung

### 6.2.1 Balaji Loganathan

| Task | Time Spent (Hours) |
| --- | --- |
| ------ | ------------------- |
| FUNC-ACC-010 -- User Roles | 6 |
| FUNC-ACC-020 -- Roles and Permissions | 5 |
| FUNC-ALERT-010 -- ML Recommendations | 12 |
| FUNC-ALERT-020 -- Priority Scoring | 5 |
| FUNC-ALERT-030 -- Alert Summary | 4 |
| FUNC-SIM-010 -- What-If Simulation | 14 |
| FUNC-SIM-020 -- Dynamic Vehicle Selection | 5 |
| FUNC-SIM-030 -- Side-by-Side Comparison | 6 |
| FUNC-SIM-040 -- CO2 Impact Visualization | 5 |
| Data Pipeline & ETL | 20 |
| ML Training Pipeline | 15 |
| Backend API Development | 18 |
| **TOTAL** | **115** |

### 6.2.2 Balaji Loganathan

| Task | Time Spent (Hours) |
| --- | --- |
| ------ | ------------------- |
| FUNC-DASH-010 -- Real-time KPI Dashboard | 10 |
| FUNC-DASH-020 -- Fleet Overview | 6 |
| FUNC-FLEET-010 -- Vehicle Listing | 8 |
| FUNC-FLEET-020 -- Vehicle Filtering | 5 |
| FUNC-ORDER-010 -- Order Listing | 8 |
| FUNC-ORDER-020 -- Order Detail Modal | 7 |
| FUNC-ORDER-030 -- Order Filtering | 6 |
| FUNC-MAP-010 -- Route Map Display | 10 |
| FUNC-MAP-020 -- Utilization-Coded Routes | 6 |
| FUNC-MAP-030 -- Route Selection/Filtering | 7 |
| Frontend Integration | 12 |
| **TOTAL** | **85** |

### 6.2.3 Balaji Loganathan

| Task | Time Spent (Hours) |
| --- | --- |
| ------ | ------------------- |
| FUNC-DASH-030 -- Quick Stats Sidebar | 4 |
| FUNC-DASH-040 -- Auto-Refresh | 3 |
| FUNC-FLEET-030 -- Vehicle Type Statistics | 6 |
| FUNC-FLEET-040 -- Electric vs Combustion | 4 |
| FUNC-ORDER-040 -- Scenario Comparison | 5 |
| FUNC-ALERT-040 -- Actionable Alerts | 4 |
| FUNC-SIM-050 -- Open in Full Simulator | 4 |
| FUNC-MAP-040 -- Stop Markers | 5 |
| FUNC-MAP-050 -- Route Health Sidebar | 5 |
| FUNC-PROF-010 -- User Profile | 3 |
| FUNC-PROF-020 -- Notification Preferences | 3 |
| FUNC-PROF-030 -- Report Generation | 4 |
| **TOTAL** | **50** |

## 6.3 Erreichte und nicht erreichte Benutzergeschichten

| MSid | Description | Status |
| --- | --- | --- |
| ------ | ------------- | -------- |
| MS1 | Data Pipeline & Database | **Fully Achieved.** CSV ingestion, PostgreSQL schema, ETL pipeline, and fact table construction are complete. |
| MS2 | Backend API | **Fully Achieved.** All 9 REST endpoints implemented and tested. |
| MS3 | ML Pipeline | **Fully Achieved.** Feature engineering, model training, inference, and simulation engine complete. |
| MS4 | Frontend Dashboard & Fleet | **Fully Achieved.** Dashboard with KPIs, fleet view with vehicle cards, profile view implemented. |
| MS5 | Frontend Orders & Map | **Fully Achieved.** Orders view, Leaflet map, order detail modal, scenario comparison, route health filtering implemented. |
| MS6 | Frontend Alerts & Simulator | **Fully Achieved.** Alerts view with ML recommendations, simulation panel with side-by-side comparison and CO2 visualization implemented. |

Not Achieved / Partially Implemented:

Real-time WebSocket notifications (planned but not implemented -- current dashboard uses polling)

User authentication and role-based access control (UI assumes a logged-in user)

Historical trend charts (planned but not implemented in current dashboard)

Export functionality for reports (buttons exist but backend export not implemented)

## 6.4 Probleme

### 6.4.1 Frontend-Backend API Connection

The frontend initially could not connect to the backend. The root cause was that localhost:8000 was intercepted by a Docker backend service running on the same port. The fix was to change the API URL in .env.local from localhost to 127.0.0.1.

### 6.4.2 React Hydration Errors

Browser extensions were modifying the HTML after server-side rendering, causing React hydration mismatch errors. The fix was to add suppressHydrationWarning to the <body> tag in the root layout.

### 6.4.3 ML Simulation Utilization Always Zero

The ML model's predicted_load_ratio was returning similar values for both current and alternative vehicle types, making the utilization change always ~0%. The fix was to compute utilization directly from physics (total_weight / new_capacity) instead of relying on the ML model prediction.

### 6.4.4 Vehicle Type Descriptions Missing

The fleet API only returned vehicle type codes (ZFT003, ZFT004, ZFT005) without human-readable descriptions. The fix was to create a new /api/fleet/vehicle-types endpoint that queries the transport_types table for descriptions.

### 6.4.5 Simulation Panel State Not Preserved

When clicking "Open in Full Simulator" from the order details modal, the selected order was cleared when the modal closed. The fix was to decouple modal visibility state from the selected order state.

## 6.5 Zukunftige Verbesserungen

Real-Time Updates -- Replace SWR polling with WebSocket connections for live dashboard updates

User Authentication -- Implement JWT-based authentication with role-based access control

Historical Analytics -- Add trend charts showing CO2 emissions, fleet utilization, and cost savings over time

Export Functionality -- Enable PDF/CSV export for reports and analytics

Mobile App -- Develop a native mobile app for field dispatchers

Route Optimization -- Integrate a route optimization engine (e.g., Google OR-Tools) for automated route planning

Multi-Depot Support -- Extend the system to handle multiple warehouse/depot locations

Carbon Offset Integration -- Calculate and suggest carbon offset programs based on emission data

Predictive Maintenance -- Use vehicle telemetry data to predict maintenance needs

API Documentation -- Add OpenAPI/Swagger documentation for all endpoints

## 6.6 Verwendete Software

### 6.6.1 Backend

| Technology | Purpose |
| --- | --- |
| ------------ | --------- |
| Python 3.14 | Primary backend language |
| FastAPI | REST API framework |
| SQLAlchemy | ORM for PostgreSQL |
| Pydantic | Data validation and serialization |
| Pandas | Data manipulation and ETL |
| Scikit-Learn | Machine learning (RandomForestRegressor) |
| Joblib | Model persistence |

### 6.6.2 Database

| Technology | Purpose |
| --- | --- |
| ------------ | --------- |
| PostgreSQL | Primary relational database |
| psycopg2 | PostgreSQL adapter for Python |

### 6.6.3 Frontend

| Technology | Purpose |
| --- | --- |
| ------------ | --------- |
| Next.js 16 | React framework with SSR |
| React 19 | UI library |
| TypeScript | Type-safe JavaScript |
| Tailwind CSS | Utility-first CSS framework |
| ShadCN UI | Component library (57 components) |
| Axios | HTTP client |
| SWR | Data fetching with caching and revalidation |
| Leaflet / React-Leaflet | Interactive map visualization |
| Lucide React | Icon library |
| Vercel Analytics | Usage analytics |

### 6.6.4 Development Tools

| Technology | Purpose |
| --- | --- |
| ------------ | --------- |
| Git | Version control |
| Flake8 | Python linter |
| MyPy | Python type checker |
| Prettier | Code formatter |
| Postman | API testing |
| ESLint | JavaScript linter |

Document generated for the GreenTrack Logistik-Kontrollturm project.

August 2026